Real Estate Prediction System - Test Plan

Document Information

| Item | Information |
| --- | --- |
| Project Name | Real Estate Prediction System |
| Document | Test Plan |
| Version | 1.0 |
| Prepared By | Nguyen Thu Hue |
| Date | July 2026 |
| Type | Manual Testing |
| Test Management | Jira Software |

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the testing strategy, scope, objectives, schedule, resources, and deliverables for the Real Estate Prediction System.

The purpose of testing is to ensure that the system meets functional requirements, provides accurate property price predictions, and delivers a reliable user experience before release.

## 1.2 Project Overview

The Real Estate Prediction System is a web application that allows users to:

- Register and log into the system

- Search for real estate properties

- Predict property prices using Machine Learning

- Manage user profiles

- Contact administrators and submit feedback

The application is developed using:

- Python

- Flask

- HTML/CSS/JavaScript

- CatBoost Machine Learning Model

- SQLite Database

# 2. Scope

## In Scope

The following modules will be tested:

| Module | Description |
| --- | --- |
| Authentication | Login, Register, Forgot Password, Logout |
| Property Prediction | Predict property prices |
| Property Search | Search and filter properties |
| User Profile | Update profile, change password, upload avatar |
| Contact & Feedback | Contact form and feedback submission |

## Out of Scope

The following items are excluded:

- Source code review

- Performance testing

- Security penetration testing

- Load testing

- Mobile application testing

- API automation testing

# 3. Test Objectives

The objectives are to verify that:

- All functional requirements are correctly implemented.

- Users can successfully complete business workflows.

- Input validation works correctly.

- Error messages are displayed appropriately.

- Machine Learning prediction feature returns valid results.

- UI elements display correctly.

- Regression issues are identified before release.

# 4. Test Strategy

## Testing Levels

- System Testing

- Functional Testing

- Regression Testing

- UI Testing

- Validation Testing

- Smoke Testing

## Testing Technique

- Black-box Testing

- Boundary Value Analysis

- Equivalence Partitioning

- Error Guessing

## Defect Tracking

All defects will be tracked using Jira Software.

Bug severity:

- Critical

- High

- Medium

- Low

# 5. Test Environment

| Item | Value |
| --- | --- |
| Operating System | macOS Sequoia |
| Browser | Google Chrome 138 |
| Database | SQLite |
| Programming Language | Python 3.x |
| Framework | Flask |
| Machine Learning | CatBoost |
| Version Control | Git & GitHub |
| Test Management | Jira Software |

# 6. Test Schedule

| Activity | Duration |
| --- | --- |
| Test Planning | 1 day |
| Test Case Design | 2 days |
| Test Execution | 3 days |
| Bug Reporting | 2 days |
| Regression Testing | 1 day |
| Test Summary Report | 1 day |

# 7. Entry Criteria

Testing will begin when:

- Functional requirements are completed.

- Application is deployed successfully.

- Test environment is available.

- Test data has been prepared.

- Build is stable.

# 8. Exit Criteria

Testing will be completed when:

- All planned test cases have been executed.

- No Critical defects remain open.

- High severity defects are resolved.

- Regression testing passes.

- Test Summary Report is completed.

# 9. Risks

| Risk | Mitigation |
| --- | --- |
| Requirement changes | Update test cases immediately |
| Limited testing time | Prioritize critical modules |
| ML prediction inconsistency | Validate with sample datasets |
| Browser compatibility | Test on latest Chrome |
| Missing test data | Prepare representative datasets |

# 10. Deliverables

The following documents will be delivered:

- Test Plan

- Test Cases

- Bug Reports

- Jira Issue Tracking

- Screenshots

- Test Summary Report

- GitHub Testing Portfolio